Project Framework for eBay-NetSuite Integration

1. Objectives

Streamline workflows between eBay and NetSuite by automating:

- Order management: Automatically create sales orders in NetSuite from eBay orders.

  - For current order SOP: EBAY Order SOP

- Inventory management: Updating eBay inventory levels based on NetSuite stock changes.

  - Include product push with SEO-mastered descriptions

- Error handling and scalability: Providing robust logging and future-proofing the system for growth.

Phase-by-Phase Plan

## Phase 1: Planning and Setup

Deliverables:

- Configure eBay Developer Account and obtain API credentials (client ID, secret).

- Set up the NetSuite Sandbox with required SuiteScript 2.0 configurations.

- Create custom records in NetSuite:

  - eBay Settings Record:

    - Store access/refresh tokens.

    - eBay credentials

    - URLs/Endpoints

    - Other settings as needed

  - Sync Queue Record: Manage batched inventory updates.

    - See:  Shopify Update Queue

  - eBay ID’s: eBay ID’s connected to products when initiated to streamline the process of creating sales orders and updating products.

Activities:

- Assign responsibilities:

  - NetSuite Developer for scripting.

  - eBay API Account Manager for sandbox and token setup.

  - Marketing/SEO

- Document workflows for:

  - Order synchronization.

  - Inventory synchronization.

  - Token management.

Milestones:

- Sandbox environments are operational.

- All required custom records are set up.

## Phase 2: Development

Deliverables:

- Develop the following SuiteScripts:

  - Auth Token Script: Automated token refresh logic with secure storage.

    - Note* may be able to be included in one of the other scripts, perhaps the order sync script that calls eBay on scheduled intervals.

  - Sync List Updater: Updates the sync list according to the saved search.

  - Order Sync Script: Scheduled Map/Reduce for querying eBay and creating NetSuite Sales Orders.

  - Queue Writer Script: User event script that writes the eBay queue to update products when a product is added to the sync list, when a product is updated, or when inventory is changed (sales order).

  - Product/Inventory Sync Script: Scheduled Map/Reduce to process and push the queued updates to eBay.

  - Fulfillment Script: User Event script that automatically fulfills the item by adding tracking when the item ships.

  - Note* Make sure we set up automatic communication with the customer when the order is received and when the order is fulfilled.

- Develop and test saved searches for:

  - The Sync list

  - Queue searches for the product/inventory updates

- Create script deployments:

  - Sync list schedule deployment.

  - Queue writer deployments for Sales Orders and Product Updates.

  - Product deployments for initialization, product/inventory updates.

  - Order sync deployment.

  - Fulfillment deployment.

Activities:

- Order Synchronization Development:

  - Query eBay Fulfillment API every 15 minutes (or chosen interval).

  - Parse responses and map to NetSuite Sales Orders.

  - Implement sanity checks (e.g., duplicate order prevention using POs).

- Product Initialization and Updates

  - Run product initialization on scheduled intervals (daily) for products added to the sync list.

  - Run full product updates (every hour) for products that have been changed and added to the queue.

- Inventory Synchronization Development:

  - Trigger inventory update queue on stock level changes in NetSuite.

  - Run inventory update every 15 minutes on queue saved search.

  - Batch API calls to eBay Inventory API to respect rate limits.

- Error Handling:

  - Design error logging with detailed information. (see Shopify Queue)

  - Build retry mechanisms for failed sync operations.

- Conduct unit testing for each script:

  - Test dev eBay to sandbox NetSuite.

  - Then live eBay to sandbox NetSuite.

Milestones:

- All SuiteScripts are developed and pass initial sandbox tests.

- Scripts pass live eBay to NetSuite tests.

## Phase 3: Integration Testing

Deliverables:

- End-to-end testing of order and inventory synchronization.

- Validation of OAuth token lifecycle and error handling.

- Performance tests to ensure scalability.

Activities:

- Test workflows:

  - Pull eBay orders and create NetSuite Sales Orders.

  - Sync inventory updates from NetSuite to eBay.

- Simulate real-world scenarios:

  - Test edge cases, such as API rate limits, token expiry, and data mismatches.

- Verify logging and retry mechanisms for failed operations.

- Adjust scripts and configurations based on test outcomes.

Milestones:

- All workflows validated in sandbox.

- Error handling and scalability confirmed.

## Phase 4: Production Deployment

Deliverables:

- Deployment of all scripts and configurations to the production environment.

- Initial monitoring and adjustments based on real-world data.

Activities:

- Deploy SuiteScripts and custom records to production.

- Configure production API credentials for eBay and test connectivity.

- Monitor integration performance during initial transactions:

  - Validate order sync.

  - Verify inventory updates.

  - Check logging and retries.

Milestones:

- Integration is fully operational in production.

- Initial transactions were processed without major errors.

Key Considerations

1. Risk Management

- eBay API Rate Limits: Implement exponential backoff and batching to reduce requests.

- NetSuite Script Governance: Use Map/Reduce for resource-intensive tasks.

- Data Mismatch Issues: Provide clear error logs and a retry mechanism.

2. Success Metrics

- Orders pulled into NetSuite without duplication.

- Accurate inventory updates on eBay within the defined interval.

- OAuth token lifecycle fully automated.

- Logs detailed enough for debugging and retries.

- Fulfilled from NetSuite to eBay with no manual intervention.

- Notifications to the team for failures, orders, and fulfillments.

3. Documentation

- Integration flow diagrams.

- Full project documentation.

- Monitoring and troubleshooting guide for future users.

- Developer notes for maintenance and future scaling.

Credentials:

eBay developer account access:

https://developer.ebay.com/

dev.ebay@ewwfl.com

73#+2W=%Rl4!1$amtDI

Netsuite access:

https://4520456-sb1.app.netsuite.com/app/common/entity/employeelist.nl?scrollid=31230&whence=T&cmid=1733936366952_16964

netsuite access

sagor@ewwfl.com gqT7jWPer2yK2hH=123987